## Slide 1
WaterHUB
People Worksteam Update
10 July 2018

## Slide 2
High Level Deliverable | Target Date
Develop Communications Plan, implement and start to monitor feedback. Provide access to knowledge, training, areas of expertise. Develop strategy to engage, influence and identify ‘measures of success’ for positive Cultural change and senior leadership buy-in. Review Strategy & Communications Plan based on industry feedback, lessons learnt and Water Industry direction. | September 18 October 18 November 18 July 19
Strategic Objective(s) | Provide clear communication paths to support the successful delivery of other WaterHUB Workstreams, influence industry leaders to Collaborate, and support Cultural change across UK wide Supply Chain
Workstream | People
Outcome(s) | Create robust Communications Plan Establish monitoring, review & feedback mechanisms Develop high level strategy to engage industry leaders for Cultural change. Measure & report on ‘Cultural’ change.
Duration | 5 years
Risks / Issues
Day job impacting on workstream actions Level of water industry interest out strips available WaterHUB support/ resources Available tools and systems Social Media – GDPR, confidentiality, real time response rate Lack of Water Industry Senior Manager/ Director buy-in.
Buildoffsite – WaterHUB Roadmap:-Transforming Delivery
Project Lead | Iain MacDonald (Scottish Water)
Benefits | H M L | Measure (targets tbc)
Increase awareness & uptake of standard products at all levels Share best practice & knowledge, increase network of support and influence. Enables delivery of other Workstreams. Influence at Senior Leadership level. | M M H H | Membership of WaterHUB increases; issue baseline survey & re survey. Membership of WaterHUB; measure number of contacts. Establish key milestones in support of programme deliverables. Number of contacts, invites to present, Standard Product uptake.
Capacity Plan | Capability Plan
1 x workstream lead – part-time. 1 x admin. support from Scottish Water 3 persons (tbc) to assist, from WaterHUB & BoS members – (contractor & supplier). Support from Buildoffsite Comms - TBC. | Commitment for short, medium and long term involvement and focus on end result. Regular updates and tactical action plans generated to monitor key milestones and deliverables.
Low Impact
High Impact
Easy to implement
Hard to implement
Dependencies | Critical Success Factors
BuildOffsite admin support BuildOffsite tools & systems Senior Management leverage & influence | Agreed levels of responsibility & outputs Access to mailbox, portals, templates etc. Creating meaningful and partnering relationships
Scope of this project | The Buildoffsite Water roadmap consists of six workstreams: People, Information Management, Std Products, Processes, Supply Chain and Efficiencies. The People workstream sets out the enabling activities necessary to promote, develop, implement and provide the mechanism for continual improvement to embed Standard Product as a key efficiency across the UK Supply Chain. The Scope aligns to the road map key milestone:- Comms Plan by 2018; Competencies Developed by 2020; Industry Wide Trusted Expertise by 2025 together with the following near time deliverables:- Obtain acceptance for Draft Communications Plan, covering What, Who, When and How. Act on feedback. Influence & gain buy-in from industry leaders/stakeholders for a positive Cultural change & Collaborative approach. Support access to training materials, network of Standard Product experts and shared knowledge.

## Slide 3
Stakeholder Mapping…. ( Advocates or Blockers)
WaterHUB
Client
Designer & Consultant
Manufacturer & Contractor
Regulator
Contractual Arrangements
AMP6 (SR15)/AMP7 (SR21) Investment Programme
Areas of Influence
Areas to be Influenced
Areas of Influence
Cultural Change &
Collaboration

## Slide 4
Clarification and Way Forward
Confirm Scope of People Workstream
Review and obtain agreement for One -Pager
Agree alignments with BoS resource and support
Develop short terms communications materials
Implement Communications Plan and monitor – September 18

## Slide 5
Key Objectives
Sustainable Governance
Supply Chain Management & Closer Integration
Increased Engagement
Build Team Capabilities
Standard Product Reviews
Implement Improvement Plans
Site Based Audits
Future Focus - Key Objectives