

**WATER HUB Leads MONTHLY CONFERENCE CALL**

**Date**: Friday 8th September 2017

**Time:** 08:30 – 09:30

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Attendees:** |  |  | |  | |
| **Jon Rains (Chair)** | **(JR)** | | **Buildoffsite** | |  |
| John Browne | (JB) | | United Utilities | |  |
| Jamie Johnson | (JJ) | | Bryden Wood | | (Items 1 -4 ony) |
| Steve Fozard | (SF) | | Costain | |  |
| David Marsh | (DM) | | Laing O’Rourke | |  |
| Gavin Stonard | (GS) | | Nomenca | |  |
| *Stephen Wright* | *(SW)* | | *Yorkshire Water* | | *Apologies* |
| *Chris Peel* | *(CP)* | | *Anglian Water* | | *Apologies* |
| *Steve Hough* | *(SH)* | | *Balfour Beatty* | | *Apologies* |
| Louise Smith (Notes & Actions) | (LS) | | Buildoffsite | |  |
|  |  | |  | |  |

| **Agenda Item** |  | **Actions** |
| --- | --- | --- |
|  | **Welcome & Introductions**  Attendees introduced themselves. JR thanked everyone for participating in the call.  Apologies were noted as above. |  |
|  | **Competitions Act Agreement**  Competitions Act Agreement was accepted by all. |  |
|  | **Actions From Previous Meetings:**  The minutes of the Water Hub Leads Conference Call on 11th August 2017 were agreed as accurate.  Actions from the previous meeting were reviewed and updated (see attached action log) |  |
|  | **Update on Recent Activities and Roadmap Projects** |  |
| 4.1 | **Updates from Leads**   * **Client Product Group Meeting: 30th August**   JR/JB summarised the meeting held at United Utilities on 30th August:   * + Good progress on the road map: the group looked at end goals and filled in some gaps   + The Offsite Management School gave a presentation and the group discussed possibly linking with them to upskill the supply chain   + A good discussion was held on terminology for standard products   + DM gave an excellent presentation on the Configurator |  |
| 4.2 | **Roadmap**  JR advised that projects are in progress for the whole roadmap   1. **Terminology:**   JR to circulate terminology agreed to date.   1. **Standard Products:**   GS requested comments as he wants to freeze the scope by the end of September and would like to nail down engagement of the water companies and understanding their business plans.  JR to analyse standard products database and reduce the no. of standard products to meet the definition given.   1. **Business Case:**   SF to liaise with SW to write up a one pager on the business case both for joining Buildoffsite and for the use of standard products. First draft has been started but SF has not received any examples from other water hub members. SF requested that the group let him know what underpins their commitment to offsite build as he does not want to omit anything that others consider important e.g. Digital products.  JR suggested anonymising business cases.  All supporting evidence will be gratefully received. SF to follow up with group individually after call.   1. **Existing Product Examples:**   DM to populate scoping document on Existing Products. DM requested that the group send any information at all to him. JR requested that DM consider definition of standard product as per discussion at client group meeting   1. **Mapping:**   SW to map standard products/supply chain   1. **Efficiencies:**   JR advised that James Ogden from Southern Water is mapping the baseline for efficiencies, although it was noted that there are difficulties in measuring the baseline.  **General**  JJ commented that he would like to go faster. There is a great deal of experience within the group and 2025 feels very far away. Perhaps a lightning rod project is needed to bring things together. | **JR**  **ALL**  **JR**  **ALL**  **SF**  **ALL**  **DM**  **SW** |
|  | **Future Events**   1. **Director Level Conference:**   To be added to the Comms Plan. JB awaiting comments   1. **Offsite Construction Show (OSCS):**   JB, SW, DM (Dave Bennett), GS (looking for delegate), and SF to present.  LS to set up a conference call early next week to discuss the details of the seminar.  Suggested theme roadmap/end to end process.  DM advised that the configurator is available if it fits in with the agenda.   1. **Project 13 Event:** JR to update on Project 13 event. 2. **Visit to Nomenca Site:** GS still happy to host a vist and is looking for a suitable site. May slip from November 2017 to 2018. 3. **Visit to Ross-shire Engineering:** JR to raise with Steve Weston from Ross-shire. Proposed timing of March 2018. 4. **Possible visits to Costain sites:** SF has job in Wolston (Southampton) and will check if it is on track for a visit. Walton on Thames is also a possibility for a visit. | **JB**  **GS**  **LS**  **JR**  **GS**  **JR**  **SF** |
|  | **AOB**  SF has 30 examples from H20 – will go through with JB re. what can be shared.  SF: 3D printed models being used – happy to share 3D model of Beddington.  JB enthusiastic about 3D models. Need to understand cost of 3D printing – is it cost effective? Suggested a supply chain representative attend the next Client Group Meeting to demo. | **SF**  **JB** |
|  | **Post Meeting Note**  JR met Steve Weston (SWe) from Ross-shire on 8th September. Ross-shire are clearly advanced in off-site capability and would be of significant contribution to Water Hub.   * SWe is keen for Ross-shire to get involved with BoS and is happy to present at the OSCS * Happy to consider event being hosted at their site in Inverness. * Further discussion about offsite show – JR |  |

LS: 04/10/17

Encs. Water Hub Action Log

**Circulation:**

Invitees/BoS Website

**Upcoming Water Hub Leads Conference Calls**

* Wednesday 11th November 15:30 – 16:30 (Room booked at OSCS for people attending the Show)
* Friday 10th November (08:30 – 09:30)
* Friday 8th December (08:30 – 09:30)

Tel: JR’s Skype account – will send invitations